Kuwait University

College of Engineering and Petroleum

# CpE-371: Software Engineering

# Team Nova

# Project Proposal

KU Ez Book

# Version <1.0>

# Prepared by:

# Yousof Osama Dardir
Yousef Alotaibi
Naif Alhariji

# Date created <1/3/2026>

# Signature Page

I did my share of the work, and I have a general understanding of the contents of the assignment

Name										   Signature

Yousof Dardir

# Report Evaluation and Credits

| Criteria | Score | Max | Member Name |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Organization |  | 10 | Yousof Osama Dardir | Yousef Alotaibi | Naif Alhariji |  |  |
| Clarity and Conciseness |  | 10 |  |  |  |  |  |
| Grammar |  | -30 |  |  |  |  |  |
| Spelling |  | -30 |  |  |  |  |  |
| Punctuation |  | -30 |  |  |  |  |  |
| Cover Page and Credits Page |  | 5 | 50% | 0% | 50% |  |  |
| Table of Contents |  | 5 | 100% | 0% | 0% |  |  |
| Project Description |  | 50 | 100% | 0% | 0% |  |  |
| Appendix A: Team Formation |  | 50 | 10% | 45% | 45% |  |  |
| Total Contribution |  |  |  |  |  |  |  |
| Individual Report Grade |  |  |  |  |  |  |  |

# Table of Contents

1.	Project Description	5

1.1	Project summary	5

1.2	Stakeholders and users	5

1.3	Scope and Vision	5

2.	Appendix: Team Formation	6

2.1	Team Leader Selection Process	6

2.1.1	Selection Steps	6

2.1.2	Leader Selection Criteria	6

2.2	Team Agreement	8

# Project Proposal

# Project Description

## Project summary

KU Ez Book is a web-based booking system for campus rooms and shared equipment. Students and staff can search for availability and submit booking requests. Facilities Admin reviews requests, approves or rejects them with a reason, and the system keeps an audit log as well.

Our team extension is Calendar Export: approved bookings can be exported, and each approved reservation provides an “Add to Calendar” link to reduce missed bookings and improve planning and efficiency.

## Stakeholders and users

| Role | Needs / goals (simple bullets) |
| --- | --- |
| Student/Requester | - Search rooms and equipment by date and time - Track status for approval - Submit booking requests - Modify or cancel bookings - Export bookings to calendar |
| Facilities Admin | - Review requests to approve or deny them - Resolve conflicts - Manage resources availability - View audit log |
| Staff | - Can see restricted spaces if allowed - Manage their own bookings - Export bookings to calendar |
| Calendar apps | - Export files from calendar apps not integration |

## Scope and Vision

Provide a simple and trackable campus booking process that prevents conflicts, supports approvals, and reduces missed reservations with calendar exports.

| In scope | Out of scope |
| --- | --- |
| - Search availability for rooms and equipment - Submit requests for reservation - Admins approve or reject with reason - Cancel or modify requests - Extension H: Calendar export for approved bookings | - Email messages sending - Real calendar API integration - Payments - Full mobile app |

# Appendix: Team Formation

## Team Leader Selection Process

Our team consists of three members. To choose the Team Leader in a fair way, we used a simple weighted decision matrix. Instead of choosing randomly, we agreed to evaluate each member based on clear criteria related to leadership and project delivery.

The goal was to select the person who is most capable of organizing the work, following deadlines, and keeping the team aligned.

### Selection Steps

First, we agreed on the criteria that are important for leading this project.

We gave each criterion a weight from 1 to 10 depending on its importance.

Each team member rated all three candidates from 1 to 5:

1 = weak

3 = average

5 = strong

- We calculated the average score for each candidate in every criterion.

- We multiplied the weight by the average score to get the weighted score.

- We added all weighted scores to get the final total for each candidate.

- The member with the highest total score was selected as Team Leader.

- No integrity or fairness issues were raised during the process.

### Leader Selection Criteria

Scoring: 1-5 per criterion (1 = weak, 3 = acceptable, 5 = excellent). Weights: 1-10 (10 = most important).

We agreed on the following criteria:

Criterion			Weight

Planning & Delivery		10

Accountability			9

Communication			9

Risk Management		8

Prioritization			8

Requirements Clarity		7

Quality Awareness		7

Technical Understanding	6

Team Support & Motivation	6

Planning and accountability were given higher weight because meeting deadlines and organizing tasks are critical for this project.

| Criterion | Weight (Max10) | Yousof Dardir | Yousef Alotaibi | Naif Alhariji |
| --- | --- | --- | --- | --- |
| 1) Planning & delivery execution | 10 | 5 | 3 | 4 |
| 2) Accountability & follow-through | 9 | 5 | 4 | 5 |
| 3) Stakeholder management & status communications | 9 | 5 | 4 | 4 |
| 4) Collaboration system & documentation hub | 8 | 4 | 5 | 3 |
| 5) Risk management & issue ownership | 8 | 5 | 4 | 3 |
| 6) Prioritization & scope control | 8 | 3 | 5 | 4 |
| 7) Requirements clarity (testable outcomes) | 7 | 4 | 3 | 3 |
| 8) Quality & testing discipline (evidence) | 7 | 4 | 2 | 4 |
| 9) Technical leadership & integration | 6 | 4 | 5 | 5 |
| 10) Team culture: feedback, mentoring, motivation | 6 | 5 | 5 | 3 |
| Total (Σ Weight x Avg Score) |  | 343.2 | 312 | 296.4 |

Decision: Based on the final calculated scores, Yousof Dardir achieved the highest total score and was selected as the Team Leader.

The team agreed with the result because Yousof Dardir showed stronger planning ability, responsibility, and consistency in previous teamwork activities.

## Team Agreement

# Team Working Agreement

Course Project Collaboration Rules

| Team Name | The Team | Project Title | Ku Ez Book |
| --- | --- | --- | --- |
| Course / Section | Software/61 | Date | 1/3/2026 |
| Team Leader | Yousof Dardir | Repo URL | [Link] |
| Primary Tools | [GitHub,WhatsApp] | Issue Board | [Link] |

# 1. Purpose

This working agreement defines how the team collaborates, communicates, and delivers course artifacts.

It is a commitment by all members to reduce confusion, avoid missed deadlines, and maintain fairness.

We will follow this agreement unless the whole team agrees to update it (record updates in the repo).

# 2. Communication

Tip: write what “urgent” means for your team.

Primary channel: WhatsApp. Backup channel: Email.

Response time: within 12 hours on weekdays; weekends within 24 hours unless stated otherwise.

Urgent issues (blocking a deadline): tag/call the Team Leader and post in the channel with “URGENT”.

All key decisions must be written down (issue comment / meeting notes) for traceability.

# 3. Meetings

Frequency: 2 per week. Duration: 45 minutes.

Agenda: posted by Leader at least 12 hours before.

Attendance: expected unless excused in advance; repeated no-shows trigger escalation (Section 8).

Minutes: captured in Google Doc with action items, owner, and due date.

# 4. Task Management and Ownership

All work is tracked on the issue board (no “invisible work”).

Each task has: owner, due date, clear deliverable, and acceptance criteria (what “done” means).

Work is broken into small tasks (<= 1–2 days each) where possible.

The leader checks progress at least twice per week and help unblock issues quickly.

## Definition of Done (DoD)

A task is “done” only when it satisfies the checklist below (adjust for your project):

| DoD Item | Notes / Evidence |
| --- | --- |
| Code implemented / artifact produced | Link/commit |
| Peer review completed (if applicable) | Reviewer + date |
| Tests written/executed and passing | CI link / screenshot |
| Meets requirements / acceptance criteria | Req ID |
| Documentation updated (if needed) | File/section |

# 5. Quality Standards

Version control: all work is committed to the repo; meaningful commit messages are required.

Branching: feature branches / main protected. No direct commitment to main unless agreed.

Reviews: at least [1] reviewer for every merger (unless emergency).

Testing: minimum expectation is unit tests / integration tests for core functionality.

Documentation: artifacts must follow the official course templates and include required evidence links.

# 6. Deadlines and Availability

We set an internal deadline at least 24 hours before any official submission deadline.

If you miss a deadline, you must notify the team at least 24 hours in advance with a recovery plan.

If a member is blocked for more than 24 hours, they must raise it immediately (don’t wait).

# 7. Decision-Making

Default approach: discuss -> propose options -> decide within a time box of 24 hours.

Decision rule: leader decides after discussion.

Architectural or scope decisions require written rationale in issue with pros/cons.

# 8. Conflict Resolution and Escalation

Step 1: address the issue directly and respectfully with the person involved (1:1).

Step 2: bring it to the next team meeting for a structured discussion.

Step 3: team leader mediates and proposes an action plan with measurable expectations.

Step 4: if unresolved or repeated, escalate to instructor/TA with documented evidence.

# 9. Workload Fairness

Expected contribution: each member spends approximately 4-6 hours/week.

Tasks are assigned based on capacity and learning goals; everyone must contribute to core deliverables.

Persistent non-participation: after 2 missed commitments, tasks are reassigned and escalation begins.

# 10. Tools and Documentation Locations

Repository: [link to be added]. Branching policy: feature branches.

Issue board: [link to be added]. Labels/statuses: [To Do / Doing / Review / Done].

Meeting notes: [Google Doc].

Document templates / final PDFs: [Stored in project repository].

Testing evidence: [link to be added].

# Ethics and Academic Integrity

All team members must follow course rules on academic integrity. Plagiarism, falsified test evidence, or misrepresentation of work is unacceptable and may lead to disqualification or disciplinary action. Cite any external sources and clearly attribute AI-assisted content where required.

# Sign-off

By signing below, we agree to follow this working agreement for the duration of the project.

| Name | Signature | Date |
| --- | --- | --- |
| Yousof Dardir |  | 1/3/2026 |
| Yousef Alotaibi |  |  |
| Naif Alhariji |  |  |